PROJECT CHARTER

Austin Airbnb Pricing Intelligence

Host Strategy Dashboard

Portfolio Project 1  |  Data Analyst Learning Path

| Project Name | Austin Airbnb Pricing Intelligence Dashboard |
| --- | --- |
| Document Type | Project Charter |
| Version | 1.0 |
| Date | April 2026 ¦ Project ID: AUS-AIR-01 |
| Dataset Source | Inside Airbnb ¦ insideairbnb.com ¦ Austin TX |
| Primary Tools | Python, Pandas, SQLite, Folium, Scikit-learn, Tableau Public |
| Version Control | GitHub |
| Project Status | Active ¦ Phase 1 Starting |

# 1. Executive Summary

The Austin short-term rental market has grown significantly over the past five years, creating a complex pricing environment for new and existing hosts. Hosts entering the market without data-driven guidance often undercharge, overcharge, or list in neighborhoods that do not match their property type, resulting in lower occupancy and missed revenue.

This project delivers a full pricing intelligence analysis of the Austin, Texas Airbnb market using real scraped data from Inside Airbnb. The output is a portfolio-grade deliverable combining Python-based data cleaning, SQL-driven business analysis, geospatial visualization, a predictive pricing model, and an executive Tableau dashboard. Every step of the process is documented, version-controlled on GitHub, and presented as a professional data analyst engagement.

# 2. Business Problem

## 2.1 Problem Statement

A new Airbnb host in Austin, Texas has no structured way to determine: what nightly rate to charge, which neighborhood offers the best return for a given property type, what amenities drive price premiums, how seasonal demand affects optimal pricing, and what review score threshold keeps a listing competitive. Without answers to these questions, hosts price by instinct, often leaving significant revenue on the table or pricing themselves out of the market entirely.

## 2.2 Business Question

What should a new Airbnb host in Austin charge per night to maximize revenue, and which neighborhoods and property features drive the highest returns?

## 2.3 Why This Matters

- The Austin short-term rental market contains thousands of active listings across dozens of distinct neighborhoods, as documented in the Inside Airbnb dataset

- Price variance between neighborhoods is substantial for identical property types — the analysis will quantify this gap with actual data

- Listings with higher review scores and optimized amenities are expected to show a measurable revenue premium — the model will surface the exact coefficient

- A data-driven host strategy guide has direct commercial value and demonstrates end-to-end analyst thinking

# 3. Objectives and Deliverables

## 3.1 Primary Objectives

- Build a complete, reproducible data analysis pipeline on real public data from Inside Airbnb

- Answer the core pricing question with statistical evidence and interpretable outputs

- Produce a geographic map visualization of Austin Airbnb listings colored by price tier

- Train and interpret a linear regression pricing model with actionable coefficients

- Deliver a Tableau Public dashboard with four business-facing views

- Document every decision in a GitHub repository that functions as a professional portfolio artifact

- Frame all findings as a host strategy guide readable by a non-technical audience

## 3.2 Project Deliverables

| Phase | Deliverable | Tool | Status |
| --- | --- | --- | --- |
| 1 | listings.csv, calendar.csv, reviews.csv downloaded | Inside Airbnb | Pending |
| 2 | Cleaned dataset, feature-engineered columns | Python / Pandas | Pending |
| 3 | 10 SQL business queries with narrative answers | SQLite | Pending |
| 4 | Interactive map HTML export | Folium | Pending |
| 5 | Linear regression pricing model + coefficients | Scikit-learn | Pending |
| 6 | 4-view Tableau dashboard published to Tableau Public | Tableau Public | Pending |
| 7 | README as host strategy guide | GitHub Markdown | Pending |
| All | Documented GitHub repository with full project history | GitHub | In Progress |

# 4. Project Scope

## 4.1 In Scope

- Austin, Texas listings data from Inside Airbnb (most recent available scrape)

- All property types: entire home, private room, shared room, hotel room

- All Austin neighborhoods included in the dataset

- Calendar data for seasonal pricing analysis

- Reviews data for composite review score engineering

- Supervised regression modeling for price prediction

- GitHub repository documentation and version control throughout

## 4.2 Out of Scope

- Comparative analysis across multiple cities

- Dynamic pricing algorithm or real-time pricing recommendations

- Revenue management system integration

- Host identity analysis or personally identifiable information

- Airbnb platform fee or tax calculations

# 5. Technology Stack

| Category | Tool / Library | Purpose |
| --- | --- | --- |
| Notebook Environment | Jupyter Notebook | Interactive analysis and documentation |
| Language | Python 3.10+ | Core analysis language |
| Data Wrangling | Pandas, NumPy | Cleaning, transformation |
| Database | SQLite | SQL analysis queries |
| Visualization | Matplotlib, Seaborn, Folium | Charts, maps, EDA plots |
| Machine Learning | Scikit-learn | Linear regression pricing model |
| Dashboard | Tableau Public | Executive-facing dashboard |
| Version Control | GitHub | Code, docs, history |

# 6. GitHub Repository Structure

The repository will be named airbnb-pricing-intelligence. Every file will follow a professional naming and folder convention that matches what a data team would expect on a real project.

| Folder / File | Purpose |
| --- | --- |
| README.md | Host strategy guide — the primary public-facing document |
| data/raw/ | Original unmodified CSV files from Inside Airbnb |
| data/processed/ | Cleaned and feature-engineered datasets |
| notebooks/01_data_cleaning.ipynb | Step-by-step data cleaning with annotations |
| notebooks/02_sql_analysis.ipynb | 10 SQL queries run via Python SQLite connector |
| notebooks/03_eda_visualization.ipynb | Exploratory charts and price distribution analysis |
| notebooks/04_pricing_model.ipynb | Linear regression model training and evaluation |
| notebooks/05_geo_map.ipynb | Folium map build and HTML export |
| sql/queries.sql | All 10 SQL queries as standalone file |
| outputs/austin_listings_map.html | Interactive Folium map export |
| outputs/figures/ | All charts and visualizations exported as PNG |
| docs/project_charter.docx | This document |
| docs/data_dictionary.md | Field definitions and cleaning decisions |
| requirements.txt | Python package dependencies |

# 7. Success Criteria

This project will be considered complete and portfolio-ready when all of the following criteria are met.

- All data cleaning decisions are documented with the rationale for each choice

- Every SQL query is accompanied by a plain-English business interpretation

- The interactive map renders in a browser and clearly communicates price tiers by neighborhood

- The pricing model coefficients are interpretable and cited with specific dollar values

- The Tableau dashboard is published to Tableau Public and accessible via a public URL

- The GitHub repository README reads as a standalone strategy guide for a new Austin host

- The repository commit history reflects professional incremental progress, not a single bulk upload

- A recruiter or hiring manager can open the README and immediately understand the business value

# 8. Risks and Assumptions

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Inside Airbnb data may have many nulls in key fields | Reduces model accuracy and neighborhood analysis depth | Document null rates per field and apply threshold-based imputation or exclusion |
| Outlier listings priced at $10,000 per night | Skews price distribution and regression coefficients | Cap price at 99th percentile and document exclusion logic |
| Neighborhood names inconsistent across CSV | SQL grouping produces fragmented results | Standardize neighborhood names during cleaning phase |
| Seasonal data may be sparse for future dates | Calendar analysis less meaningful | Focus seasonal analysis on historical dates in calendar.csv |
| Tableau Public requires manual data connection | Cannot auto-refresh from Python output | Export final cleaned CSV as Tableau source file and document connection steps |

# 9. Immediate Next Steps

The project kicks off with GitHub repository setup, followed immediately by data acquisition. The sequence below reflects how a real analyst would begin this engagement on day one.

| Step | Action | Output |
| --- | --- | --- |
| 1 | Create GitHub repository: airbnb-pricing-intelligence | Public GitHub repo with initial commit |
| 2 | Add README placeholder with project title and business question | README.md committed to main branch |
| 3 | Create folder structure matching the GitHub Repository Structure section of this charter | All folders committed with .gitkeep files |
| 4 | Add this project charter to docs/ folder | docs/project_charter.docx on GitHub |
| 5 | Visit insideairbnb.com and download Austin TX: listings.csv, calendar.csv, reviews.csv | Three raw CSV files saved to data/raw/ |
| 6 | Commit raw data with a descriptive commit message | First real data commit on GitHub |
| 7 | Open 01_data_cleaning.ipynb and begin Phase 2 | Cleaning notebook in progress |

This document is version-controlled and stored in the project GitHub repository under docs/project_charter.docx